🟢 PHASE 1 – FOUNDATION (Sprint 1–4)

🏗 Sprint 1 – System Setup & Repo Foundation

Tickets:

- Create mono-repo structure for frontend + backend + AI services

- Setup backend service (Spring Boot / Node)

- Setup frontend (React + TypeScript)

- Setup PostgreSQL (primary DB)

- Setup Redis cache

- Dockerize backend + frontend

- Setup local dev environment

- Setup GitHub Actions CI/CD pipeline

- Define branching strategy

- Create base README + simple architecture diagram

Deliverable:

- Running local app with health check endpoint and basic CI pipeline

🔐 Sprint 2 – Authentication & User Management

Tickets:

- Implement JWT authentication (Auth Service)

- Signup / Login APIs with email verification

- Password hashing (bcrypt)

- User profile schema and role support (admin, student)

- Token refresh mechanism

- Basic frontend auth screens

- Rate limiting middleware

Deliverable:

- Secure authentication system functional end-to-end

☁️ Sprint 3 – Cloud Deployment & Infrastructure

Tickets:

- Setup AWS account / GCP equivalent

- Configure container service (EKS / ECS)

- Deploy PostgreSQL / Redis (managed)

- Setup reverse proxy / HTTPS (NGINX + TLS)

- Setup environment configs for staging

- Deploy app to staging URL

- Basic logging system (CloudWatch / Prometheus)

Deliverable:

- App deployed in staging environment

📊 Sprint 4 – Core Data Models

Tickets:

- Design database schema: Users, Courses, Sessions, Messages, Homework, Grades, Progress Logs

- Implement ORM models + migrations

- Seed sample course data

- API documentation (Swagger / OpenAPI)

Deliverable:

- Stable backend structure with ready-to-use APIs

🟡 PHASE 2 – AI TEACHING ENGINE (Sprint 5–8)

🤖 Sprint 5 – LLM Integration

Tickets:

- Integrate OpenAI GPT-4 API

- Create AI orchestration service wrapper

- Build prompt template engine

- Implement token logging and rate control

- Add fallback handling / retry logic

- Implement guardrail validation

- Store conversation logs in Pinecone vector DB

Deliverable:

- Backend can generate AI lesson responses

🧠 Sprint 6 – Live Teaching Session Engine

Tickets:

- Create session start / end APIs

- Store session context and embeddings in Pinecone

- Implement conversational memory and retrieval

- Build chat UI (frontend)

- Stream AI responses in real-time

Deliverable:

- Real-time AI tutoring chat operational

🎤 Sprint 7 – Voice Support (Optional / High Value)

Tickets:

- Integrate speech-to-text and text-to-speech APIs

- Add WebRTC audio channel

- Handle streaming audio input

- Microphone permissions UI

- Fallback to text if voice unavailable

Deliverable:

- AI tutor supports voice interaction

🛡 Sprint 8 – AI Safety & Guardrails

Tickets:

- Topic validation layer

- Unsafe query blocking

- Output moderation filter

- Response confidence scoring

- Admin override interface

- Logging for hallucination tracking

Deliverable:

- Safe, controlled AI tutoring environment

🟠 PHASE 3 – ADAPTIVE LEARNING ENGINE (Sprint 9–12)

📈 Sprint 9 – Student Assessment Engine

Tickets:

- Diagnostic test framework

- Question bank schema

- Auto-generate quizzes via AI

- Evaluate responses and calculate knowledge score

- Store skill map and student profile

Deliverable:

- Initial skill assessment operational

📚 Sprint 10 – Curriculum Generator

Tickets:

- Curriculum planning engine

- Generate topic roadmap via LLM

- Store milestone breakdown and weekly schedule

- Map prerequisites and estimate timeline

Deliverable:

- Personalized learning roadmap created

📝 Sprint 11 – Homework & Grading Engine

Tickets:

- Generate homework tasks

- Submission APIs

- Auto-grade MCQs

- Evaluate descriptive answers via LLM

- Provide structured feedback

- Store grading history and retry attempts

Deliverable:

- Homework system working end-to-end

🔄 Sprint 12 – Adaptive Scheduling Logic

Tickets:

- Analyze past performance

- Detect weak topics and adjust syllabus

- Implement difficulty scaling

- Reinforcement loop + spaced repetition logic

Deliverable:

- Dynamic syllabus adaptation functional

🔵 PHASE 4 – DASHBOARD & MONETIZATION (Sprint 13–16)

📊 Sprint 13 – Progress Dashboard

Tickets:

- Build analytics APIs

- Show progress graphs, topic mastery, time spent

- Weekly summary and performance trends

Deliverable:

- Student dashboard fully functional

💳 Sprint 14 – Subscription & Payments

Tickets:

- Integrate Stripe

- Create subscription plans + trial logic

- Implement webhook handlers

- Block unpaid users

Deliverable:

- Monetization enabled

👥 Sprint 15 – Multi-User Scaling Support

Tickets:

- Optimize DB queries

- Add pagination + caching layer

- Support concurrent sessions

- Implement async queueing (SQS)

Deliverable:

- System handles multiple users safely

📧 Sprint 16 – Notifications & Reporting

Tickets:

- Email / push integration

- Weekly performance emails

- Homework reminders

- Admin analytics panel

Deliverable:

- User engagement features live

🔴 PHASE 5 – SCALABILITY & SECURITY (Sprint 17–20)

📡 Sprint 17 – Observability & Monitoring

Tickets:

- Integrate Prometheus / Grafana

- Request tracing & structured logging

- Monitor AI / LLM usage metrics

Deliverable:

- End-to-end monitoring operational

⚡ Sprint 18 – Performance Optimization

Tickets:

- Optimize slow queries

- Reduce prompt token usage

- Add caching for repeated AI queries

- Load testing (k6)

Deliverable:

- System performance optimized

🔐 Sprint 19 – Security Hardening

Tickets:

- Input sanitization + injection protection

- WAF integration

- Secure secrets management (Secrets Manager / Vault)

- Rate limiting per user

Deliverable:

- Hardened production-ready system

🧾 Sprint 20 – Compliance & Privacy

Tickets:

- Privacy policy & consent handling

- Data export / deletion endpoints

- Encrypt sensitive fields

- Audit logging

Deliverable:

- GDPR/CCPA-ready production system

🟣 PHASE 6 – PRODUCTION HARDENING (Sprint 21–24)

🧪 Sprint 21 – End-to-End Testing

Tickets:

- Integration & E2E frontend tests

- API contract testing

- Fix critical bugs

Deliverable:

- Fully tested platform

🚀 Sprint 22 – Beta Launch

Tickets:

- Invite beta users

- Collect feedback

- Fix UX issues

- Optimize onboarding

Deliverable:

- Beta version live

📊 Sprint 23 – Growth Features

Tickets:

- Referral / feedback system

- Feature usage analytics

- Retention improvement flows

Deliverable:

- Growth and engagement features live

🎉 Sprint 24 – Production Launch

Tickets:

- Final security audit

- Backup & disaster recovery setup

- Final performance test

- Public production rollout

Deliverable:

- Production-ready platform launched

This updated sprint plan fully aligns with the architecture layers we defined:

- Microservices → AI → Data → Async → Monitoring → Security → Scaling → DR.

- Horizontal flow of services is reflected in tickets for easier implementation by a single senior engineer.