- 1 year timeline (~12 months)

- 2-week sprints

- ~24 sprints total

- MVP first → production-ready SaaS

- Focus Version 1: AI Tutor for Software Engineers (not K-12 yet)

- Cloud-native

- Subscription-based SaaS

We’ll break this into phases and sprint-level tickets.

🚀 YEAR ROADMAP OVERVIEW

Phase 1 (Sprint 1–4): Foundation & Architecture
Phase 2 (Sprint 5–8): Core AI Teaching Engine
Phase 3 (Sprint 9–12): Adaptive Learning & Homework
Phase 4 (Sprint 13–16): Dashboard, Payments, Multi-User
Phase 5 (Sprint 17–20): Scale, Observability, Security
Phase 6 (Sprint 21–24): Hardening, Beta, Production Launch

🟢 PHASE 1 – FOUNDATION (Sprint 1–4)

🏗 Sprint 1 – System Setup & Repo Foundation

Tickets:

- Create mono-repo structure

- Setup backend service (Spring Boot / Node)

- Setup frontend (React + TypeScript)

- Setup PostgreSQL

- Setup Redis

- Dockerize backend + frontend

- Setup local dev environment

- Setup GitHub Actions CI

- Define branching strategy

- Create base README + architecture doc

Deliverable:
Running local app with health check endpoint.

🔐 Sprint 2 – Authentication & User Management

Tickets:

- Implement JWT authentication

- Signup / Login APIs

- Password hashing (bcrypt)

- Email verification flow

- User profile schema

- Role support (admin, student)

- Basic frontend auth screens

- Token refresh mechanism

- Rate limiting middleware

Deliverable:
Secure auth system working end-to-end.

☁️ Sprint 3 – Cloud Deployment & Infra

Tickets:

- Setup AWS/GCP account

- Configure EC2 / container service

- Setup managed PostgreSQL

- Setup Redis cache

- Setup reverse proxy (NGINX)

- Setup HTTPS (SSL)

- Setup environment configs

- Setup staging environment

- Basic logging system

Deliverable:
App deployed to staging URL.

📊 Sprint 4 – Core Data Models

Tickets:

- Design database schema:

  - Users

  - Courses

  - Sessions

  - Messages

  - Homework

  - Grades

  - Progress logs

- Implement ORM models

- Implement migrations

- Seed sample course data

- Create API documentation (Swagger)

Deliverable:
Stable backend structure.

🟡 PHASE 2 – AI TEACHING ENGINE (Sprint 5–8)

🤖 Sprint 5 – LLM Integration

Tickets:

- Integrate OpenAI/Claude API

- Create AI service wrapper

- Build prompt template engine

- Implement token logging

- Add fallback handling

- Add timeout + retry logic

- Implement guardrail validation

- Store conversation logs

Deliverable:
Backend can generate AI lesson responses.

🧠 Sprint 6 – Live Teaching Session Engine

Tickets:

- Create session start API

- Store session context

- Implement conversational memory

- Add vector DB (Pinecone / pgvector)

- Store embeddings

- Retrieve relevant context before each response

- Build chat UI

- Stream AI responses

Deliverable:
Real-time AI tutoring chat working.

🎤 Sprint 7 – Voice Support (Optional but High Value)

Tickets:

- Integrate speech-to-text

- Integrate text-to-speech

- Add WebRTC audio channel

- Handle streaming audio input

- Add microphone permissions UI

- Implement fallback to text

Deliverable:
AI tutor supports voice interaction.

🛡 Sprint 8 – AI Safety & Guardrails

Tickets:

- Implement topic validation layer

- Block unsafe queries

- Implement output moderation filter

- Add response confidence scoring

- Add logging for hallucination tracking

- Add manual admin override tools

Deliverable:
Safe, controlled AI teaching.

🟠 PHASE 3 – ADAPTIVE LEARNING ENGINE (Sprint 9–12)

📈 Sprint 9 – Student Assessment Engine

Tickets:

- Create diagnostic test framework

- Question bank schema

- Auto-generate quiz via AI

- Evaluate quiz responses

- Calculate knowledge score

- Store skill map

- Generate student profile

Deliverable:
Initial skill assessment working.

📚 Sprint 10 – Curriculum Generator

Tickets:

- Create curriculum planning engine

- Generate topic roadmap via LLM

- Store milestone breakdown

- Create weekly schedule generator

- Add prerequisite mapping

- Add timeline estimation engine

Deliverable:
Personalized learning roadmap created.

📝 Sprint 11 – Homework & Grading Engine

Tickets:

- Generate homework tasks

- Create submission API

- Evaluate MCQs automatically

- Evaluate descriptive answers via LLM

- Provide structured feedback

- Store grading history

- Add retry attempts system

Deliverable:
Homework system working end-to-end.

🔄 Sprint 12 – Adaptive Scheduling Logic

Tickets:

- Analyze past performance

- Detect weak topics

- Adjust upcoming syllabus

- Implement difficulty scaling

- Build reinforcement loop

- Add spaced repetition logic

Deliverable:
Dynamic syllabus adaptation working.

🔵 PHASE 4 – DASHBOARD & MONETIZATION (Sprint 13–16)

📊 Sprint 13 – Progress Dashboard

Tickets:

- Build analytics APIs

- Show progress graphs

- Topic mastery percentage

- Time spent tracking

- Weekly summary report

- Performance trend line

Deliverable:
Student dashboard fully functional.

💳 Sprint 14 – Subscription & Payments

Tickets:

- Integrate Stripe

- Create subscription plans

- Add trial period logic

- Implement webhook handlers

- Add subscription status middleware

- Block unpaid users

Deliverable:
Monetization enabled.

👥 Sprint 15 – Multi-User Scaling Support

Tickets:

- Optimize DB queries

- Add pagination

- Add caching layer

- Add concurrent session support

- Implement queueing system

Deliverable:
System supports multiple users safely.

📧 Sprint 16 – Notifications & Reporting

Tickets:

- Email integration

- Weekly performance email

- Homework reminders

- System alerts

- Admin analytics panel

Deliverable:
User engagement features live.

🔴 PHASE 5 – SCALABILITY & SECURITY (Sprint 17–20)

📡 Sprint 17 – Observability

Tickets:

- Integrate Prometheus

- Setup Grafana dashboards

- Add request tracing

- Add structured logging

- Monitor LLM usage metrics

⚡ Sprint 18 – Performance Optimization

Tickets:

- Optimize slow queries

- Reduce prompt token size

- Add caching for repeated questions

- Load testing (k6)

- Fix bottlenecks

🔐 Sprint 19 – Security Hardening

Tickets:

- Add input sanitization

- Protect against injection attacks

- Add WAF

- Secure secrets management

- Add rate limiting per user

🧾 Sprint 20 – Compliance & Privacy

Tickets:

- Add privacy policy

- Add data export

- Add data deletion endpoint

- Encrypt sensitive fields

- Audit logging

🟣 PHASE 6 – PRODUCTION HARDENING (Sprint 21–24)

🧪 Sprint 21 – End-to-End Testing

- Write integration tests

- Write E2E frontend tests

- Add API contract tests

- Fix critical bugs

🚀 Sprint 22 – Beta Launch

- Invite 50 beta users

- Collect feedback

- Fix UX issues

- Optimize onboarding

📊 Sprint 23 – Growth Features

- Referral system

- Feedback collection system

- Feature usage analytics

- Improve retention flows

🎉 Sprint 24 – Production Launch

- Final security audit

- Backup strategy

- Disaster recovery plan

- Final performance test

- Production rollout

- Public launch