🟢 PHASE 1 – PLATFORM FOUNDATION (Sprint 1–4)

🏗 Sprint 1 – Monorepo & Core Infrastructure Setup

Tickets

- Create mono-repo (frontend + backend + AI services + shared contracts)

- Initialize backend (Spring Boot or Node.js modular structure)

- Initialize frontend (React + TypeScript + state management)

- Setup PostgreSQL (primary relational DB)

- Setup Redis (session + caching layer)

- Dockerize services

- Configure local dev environment (Docker Compose)

- Setup GitHub Actions (CI pipeline)

- Define branching strategy (main / develop / feature/*)

- Create base README + architecture diagram

Deliverable

- Local system running with health check endpoint + CI pipeline active

🔐 Sprint 2 – Identity & Access Layer

Tickets

- Implement JWT authentication service

- Signup / Login APIs

- Email verification flow

- Password hashing (bcrypt)

- Role-based access (admin / student / parent)

- Token refresh mechanism

- Basic frontend auth UI

- Rate limiting middleware

Deliverable

- Secure end-to-end authentication system

☁️ Sprint 3 – Cloud Infrastructure & Staging

Tickets

- Setup AWS (or GCP/Azure)

- Configure container service (ECS/EKS)

- Deploy managed PostgreSQL + Redis

- Configure HTTPS (NGINX + TLS)

- Setup staging environment

- Centralized logging (CloudWatch / equivalent)

Deliverable

- Application deployed to staging

📊 Sprint 4 – Core Domain Models

Tickets

- Design schema:

  - Users

  - Courses

  - Sessions

  - Lessons

  - Assignments

  - Assessments

  - Progress logs

- Implement ORM + migrations

- Seed base curriculum data

- API documentation (OpenAPI)

Deliverable

- Stable backend API foundation

🟡 PHASE 2 – REAL-TIME AI TEACHING ENGINE (Sprint 5–8)

This phase reflects the corrected architecture:
Streaming AI + Avatar + Whiteboard Rendering

🤖 Sprint 5 – AI Orchestration Layer

Tickets

- Integrate GPT API (streaming enabled)

- Build AI orchestration service

- Create structured prompt template engine

- Implement JSON response schema for:

  - speech

  - board_actions

- Token logging + rate limiting

- Guardrails + moderation layer

- Store embeddings in vector DB (Pinecone)

Deliverable

- AI can generate structured teaching responses

🧠 Sprint 6 – Live Session Engine

Tickets

- Session lifecycle APIs (start / pause / end)

- Store session state + memory

- Real-time streaming over WebSocket

- Context retrieval via embeddings

- Chat UI

- Streaming response rendering

Deliverable

- Real-time AI teaching session functional

🖊 Sprint 7 – Dynamic Whiteboard Engine

Tickets

- Implement Canvas/SVG rendering layer

- Interpret structured board_actions

- Animate drawing (step-by-step)

- Diagram templates (graphs, trees, equations)

- Math rendering (MathJax)

- Sync speech with board updates

Deliverable

- Live interactive whiteboard operational

🎭 Sprint 8 – Avatar & Voice Integration

Tickets

- Integrate streaming TTS

- Integrate real-time avatar API

- Sync lip movement with audio stream

- Add microphone input (STT streaming)

- WebRTC integration

- Session recording (MP4 via MediaRecorder/FFmpeg)

Deliverable

- Full live AI teacher experience with recording

🟠 PHASE 3 – ADAPTIVE LEARNING CORE (Sprint 9–12)

📈 Sprint 9 – Diagnostic & Skill Mapping

Tickets

- Diagnostic assessment engine

- Knowledge graph structure

- Skill scoring algorithm

- Store student learning vector

- Generate performance baseline

Deliverable

- Student profiling operational

📚 Sprint 10 – Curriculum Intelligence Engine

Tickets

- Curriculum planning service

- Topic dependency graph

- Milestone generation

- Weekly schedule generator

- Timeline estimation logic

Deliverable

- Personalized roadmap per student

📝 Sprint 11 – Assignment & Evaluation System

Tickets

- AI-generated homework

- Submission APIs

- Auto-grading engine

- Descriptive answer evaluation

- Structured feedback generation

- Retry logic

Deliverable

- End-to-end homework lifecycle

🔄 Sprint 12 – Adaptive Reinforcement Engine

Tickets

- Analyze past performance

- Detect weak skills

- Adjust difficulty scaling

- Implement spaced repetition

- Reinforcement scheduling

Deliverable

- Dynamic syllabus adaptation functional

🔵 PHASE 4 – USER EXPERIENCE & MONETIZATION (Sprint 13–16)

📊 Sprint 13 – Analytics Dashboard

Tickets

- Progress analytics APIs

- Mastery graphs

- Time spent metrics

- Weekly summary generation

Deliverable

- Full student performance dashboard

💳 Sprint 14 – Payments & Subscription

Tickets

- Stripe integration

- Subscription tiers

- Trial logic

- Webhooks

- Access control for unpaid users

Deliverable

- Monetization enabled

👥 Sprint 15 – Concurrency & Scaling

Tickets

- Optimize DB queries

- Add pagination + Redis caching

- WebSocket session scaling

- Async job queues (SQS)

- Support concurrent live sessions

Deliverable

- Multi-user real-time support

📧 Sprint 16 – Engagement & Notifications

Tickets

- Email + push notifications

- Homework reminders

- Weekly reports

- Admin analytics

Deliverable

- Engagement loop operational

🔴 PHASE 5 – ENTERPRISE READINESS (Sprint 17–20)

📡 Sprint 17 – Observability

- Metrics (Prometheus)

- Structured logging

- AI usage tracking

- Latency monitoring

Deliverable

- End-to-end visibility

⚡ Sprint 18 – Performance Optimization

- Reduce AI token usage

- Cache repeated prompts

- Optimize session latency

- Load testing (k6)

Deliverable

- Production-grade performance

🔐 Sprint 19 – Security Hardening

- Input sanitization

- WAF integration

- Secrets management

- Per-user rate limits

Deliverable

- Hardened infrastructure

🧾 Sprint 20 – Privacy & Compliance

- Consent management

- Data export/deletion APIs

- Encrypt sensitive fields

- Audit logging

Deliverable

- Compliance-ready system

🟣 PHASE 6 – LAUNCH & GROWTH (Sprint 21–24)

🧪 Sprint 21 – End-to-End Testing

- Integration tests

- Frontend E2E

- API contract validation

- Bug fixes

Deliverable

- Fully tested platform

🚀 Sprint 22 – Beta Release

- Invite beta users

- Feedback loop

- UX refinements

- Onboarding optimization

Deliverable

- Live beta environment

📊 Sprint 23 – Growth & Retention

- Referral system

- Engagement analytics

- Retention optimization

Deliverable

- Growth engine activated

🎉 Sprint 24 – Production Launch

- Final security audit

- Backup & disaster recovery

- Final performance validation

- Public rollout

Deliverable

- Fully production-ready AI learning platform

🔥 Architectural Alignment

This plan now correctly reflects:

- Microservices-based backend

- Real-time streaming architecture

- Structured AI orchestration

- Programmatic whiteboard rendering

- Avatar-based real-time presence

- Adaptive learning intelligence

- Observability + scaling

- Security + compliance

- Disaster recovery